SaveIT — Your Finance Buddy

Project Charter

# 1. Project Charter Overview

| Working Name | SaveIT — Your Finance Buddy |
| --- | --- |

| Project Sponsor | Startup Founder / CEO |
| --- | --- |

Business Problem Statement

The demand for digital financial planning tools is increasing as more people seek better control over their personal finances. While several applications help users track expenses or investments, there is an opportunity to combine AI-powered financial planning with access to professional financial advisors on a single platform. This project aims to bridge that gap by providing both self-service financial management tools and personalized financial guidance.

Current Challenges
Many individuals struggle to manage their personal finances due to inconsistent budgeting, lack of financial planning, and limited access to trustworthy financial guidance. Existing solutions often focus on expense tracking or investment management separately, requiring users to switch between multiple platforms. As a result, users lack personalized recommendations that help them improve their overall financial well-being.

Expected Business Benefits

- Generate recurring revenue through premium subscriptions.

- Earn commission from advisor consultations.

- Build long-term customer loyalty through personalized financial services.

- Increase customer retention by offering an integrated financial ecosystem.

Success Criteria

The project will be considered successful if users actively use the platform for budgeting and financial planning, demonstrate consistent engagement, purchase premium subscriptions, and regularly book consultations with financial advisors.

Project  timeline?

| Estimated Timeline | 6 Months (MVP Development) |
| --- | --- |

Project Sponsor

For a startup:

- CEO (Project Sponsor)

- Product Manager (Business Approval)

# 2. Vision Statement

User Experience

Users should feel confident, financially aware, and supported in making informed financial decisions. SaveIT should become a trusted companion that helps users build healthier financial habits and achieve their long-term financial goals.

Long-Term Vision

SaveIT aims to become a trusted personal finance platform that helps users manage their money, achieve their financial goals, and make better financial decisions with the support of AI and professional financial advisors.

The platform will bring budgeting, financial planning, AI-powered insights, and advisor consultations together in one application, providing users with a simple and reliable way to manage their financial well-being.

# 3. Business Problem

- Financial Challenges Faced by Users

- Poor budgeting habits

- Overspending

- Lack of emergency savings

- No clear financial goals

- Difficulty managing debt

- Limited financial literacy

- Confusion about investment and savings options

- Lack of personalized financial guidance

Limitations of Existing Applications

Most applications focus on a single aspect of personal finance, such as expense tracking, investing, or credit management. They rarely combine budgeting, AI-driven financial insights, goal planning, and access to professional financial advisors within a unified platform.

Existing applications rarely provide personalized financial reports or integrate professional financial advisory services within a single platform.

Barriers to Financial Advisory Services

Many users are unsure how to identify trustworthy advisors, believe financial consultations are expensive, or do not know which advisor best suits their specific financial situation. This creates hesitation in seeking professional guidance.

# 4. Business Objectives

Business Goals

- Build a trusted AI-powered financial planning platform.

- Improve users' financial literacy through personalized insights and guidance.

- Generate sustainable revenue through premium subscriptions and advisor consultations.

- Create a strong and engaged user community with high customer retention.

- Establish SaveIT as a recognized brand in the personal finance and financial wellness market.

Primary Business Goal

# Build a loyal user base and generate steady revenue.

# 5. Success Metrics (KPIs)

| KPI | Success Indicator |
| --- | --- |
| User Registration | Steady growth in new user registrations after launch |
| Monthly Active Users (MAU) | Consistent monthly engagement from registered users |
| Premium Subscription Rate | Growth in users upgrading to Premium plans |
| Advisor Consultation Bookings | Increasing number of successful consultation bookings |
| Budget Completion Rate | Users consistently meeting their monthly budgets |
| Goal Achievement Rate | Users successfully progressing toward financial goals |
| Customer Satisfaction | Positive ratings and feedback after consultations |
| Revenue Growth | Increase in subscription and consultation revenue |

# 6. Project Scope

## In Scope

- SIP Calculators

- Investment Calculators

- Budget Management

- Financial Goal Tracker

- AI Financial Insights

- Advisor Consultation

## Out of Scope

- Bank account integration

- Credit score tracking

- Crypto investments

- Investment portfolio ideal

# 7. Assumptions

- Users have access to smartphones and an internet connection.

- Financial advisors joining the platform are verified.

- Secure online payment services are available.

- AI services are available for recommendations and meeting summaries.

- Users are willing to subscribe for advanced features.

- Third-party video conferencing services can be integrated.

# 8. Constraints

# Limited budget allocated for the MVP development.

# The project must be completed within the approved timeline.

# Development resources and team size are limited.

# The platform must comply with applicable financial regulations and data privacy requirements.

# The solution depends on third-party services such as AI APIs, payment gateways, and video conferencing APIs.

# AI-generated financial guidance is intended for informational purposes only and does not replace professional financial advice.

# Only verified financial advisors will be permitted to provide consultations through the platform.

# 9. Stakeholder List

| Stakeholder | Responsibility |
| --- | --- |
| Founder/Product Owner | Defines business vision and approves major decisions |
| Business Analyst | Gathers and documents requirements |
| UI/UX Designer | Designs user interface and experience |
| Development Team | Develops the application |
| QA Tester | Tests application functionality |
| Financial Advisors | Provide financial consultations |
| End Users | Use the application for financial planning |
| Customer Support | Assists users with issues |
| Finance Team | Manages subscriptions and payments |
| Legal & Compliance | Ensures regulatory compliance |
| Payment Gateway Provider | Processes online payments |

# 10. High-Level Features — Version 1 Modules

- Authentication

- Dashboard

- Expense Management

- Budget Planning

- Financial Goals

- Financial Calculators

- AI Financial Insights

- Advisor Consultation

- Subscription Management

- Notifications

- Admin Portal

# 11. System Use Case Diagram (UML)